Group 2 Meeting 12

Monday 21/11/16

Attendees: Heidi Falcon, Alice Baker

Excuses: Elliot Chester

Location and time: Atruim canteen 1:00pm

Agreements:

1.- Agreed on work assigned and estimated time for completion.

2.- Discussed and implemented changes to the game based on presentation feedback.

3.- Discussed timer challenge, increasing/ decreasing alien size, score challenge.

4.- Discussed play testing and possible questions.

5.- Discussed possibly have room filling with water.

Tasks assigned:

**Elliot** Please create life bar showing player gaining/losing lives. Reproduce plank movement as achieved during meeting. Please log time spent on previous tasks. Estimated time 1 hours. Estimated finish day Wednesday.

**Alice** Please create space craft for alien. Please log time spent on previous tasks. Estimated time 1 hours. Estimated finish day Wednesday.

**Heidi** Please review score for game. Please log time spent on previous tasks. Current task: 2 hours. Estimated finish day Monday

Next meeting Monday 21/11/16 at 1:00 pm in Atrium Building, ground floor.